# ai-yyc.com Upload Manifest

public_html · manual upload · 2 September 2026 · commits a4a3f26 → 8c012b8 (15)

43 files to upload, 7 to delete, across 5 folders. Phases are ordered so each one leaves the live site in a working state.

Why the order matters

Fonts before the stylesheet. The new style.css requests two .woff2 files that are not on the server yet. Upload the CSS first and headings silently fall back to Georgia.

Stylesheet before the HTML. The two changed together. New markup with old CSS renders the coursework "here" links in body colour, because the markup no longer carries the inline span the old stylesheet relied on.

Deletions last. The old webdev.html still links the lending demo. Remove those files first and you have live 404s in between.

## Phase 01 — New assets (7 files)

### into /public_html/fonts/ — create this folder first, it does not exist yet

| ☐ | source-serif-4-latin.woff2 NEW | Self-hosted heading font, 122 KB. Replaces the Google Fonts request that never worked. |
| --- | --- | --- |
| ☐ | source-serif-4-latin-ext.woff2 NEW | Extended Latin subset, 100 KB. Only fetched if a page needs those characters. |
| ☐ | LICENSE.txt NEW | SIL Open Font License. Must travel with the font files you now redistribute. |

### into /public_html/images/

| ☐ | link_preview_AAI_DT_G.png NEW | Applied-AI-first social card, referenced 49 times across 25 pages. Upload before the HTML. |
| --- | --- | --- |

### into /public_html/documents/

| ☐ | Resume_Roy_Aggarwal_Fall_2026.pdf NEW | Linked from the nav Resumé item and the home page button. |
| --- | --- | --- |
| ☐ | SIGNAL_high_level_summary.pdf NEW | Linked from the capstone page. |
| ☐ | SIGNAL_final_presentation_deck.pdf NEW | Linked from the capstone page. |

## Phase 02 — Stylesheet (1 file)

### into /public_html/

| ☐ | style.css | Touched by twelve of today's fifteen commits: font loading, nav alignment, blog cards, duplicate-selector merge, colour tokens, WCAG contrast, focus indicators, the CTA component, opt-in section banding, four-sided card borders and the two-up competencies grid. 1,114 → 1,053 lines. |
| --- | --- | --- |

## Phase 03 — Scripts (2 files)

### into /public_html/

| ☐ | master_nav.js | Resumé link now points at Fall 2026, malformed Capstone tag fixed, nav highlighting rewritten. It had never rendered, because no CSS rule for .active existed. |
| --- | --- | --- |
| ☐ | blog_posts.js | One date corrected: the Calgary AI-legal post now reads 2026-05-27, matching its own <time> element. |

## Phase 04 — Root pages (10 files)

### into /public_html/

| ☐ | index.html | The big one. Applied-AI headline in five places, rewritten hero and value proposition, Target Roles rebuilt and reordered, four-card competencies grid, 360° AI achievement, Education headings removed, section-band classes, relative link to the agentic post. |
| --- | --- | --- |
| ☐ | blog.html | Retired the governance-first title and description; new social card. |
| ☐ | capstone.html | SIGNAL write-up, semantic divider, full social metadata, and an h1. |
| ☐ | ethics.html | Document links de-inlined, spacing fix, h1. |
| ☐ | hcai.html | Document links de-inlined, spacing fix, prototype link made relative, h1. |
| ☐ | management.html | "In progress" tag removed post-graduation, links de-inlined, h1. |
| ☐ | predictive.html | Links de-inlined, h1. |
| ☐ | statistics.html | h1 only. |
| ☐ | webdev.html | All Python removed: server-status div, script.js tag, dead submenu JS and the Final Project button. 111 → 73 lines. |
| ☐ | ai-grading-system_v3.html | SAIT logo now loads locally instead of from a signed Azure URL that could be revoked. |

## Phase 05 — Blog category pages (8 files)

### into /public_html/blog/ — all eight changed for the same reason: the new social preview card

| ☐ | agentic_blog.html |  |
| --- | --- | --- |
| ☐ | ai-strategy.html |  |
| ☐ | appliedai.html |  |
| ☐ | coursework_blog.html |  |
| ☐ | digital-transformation_blog.html |  |
| ☐ | ethics_blog.html |  |
| ☐ | human-centred.html |  |
| ☐ | predictive_blog.html |  |

## Phase 06 — Blog posts (15 files)

### into /public_html/blog/posts/ — every post changed three ways: new social card, CTA block converted to CSS classes, and the redundant inline style dropped from its contact link

| ☐ | AI-legal-and-compliance-landscape-in-calgary.html |  |
| --- | --- | --- |
| ☐ | ada-health-case-study.html | Also: missing space in the title before "¦ Roy Aggarwal". |
| ☐ | agentic-job-match.html |  |
| ☐ | agentic-primer.html |  |
| ☐ | agentic-proof-of-concept.html | Also: title gained the "¦ Roy Aggarwal" suffix; one link gained the back-link class it was missing. |
| ☐ | ai-and-quantum-computing.html |  |
| ☐ | applied-ai-walmart-supply-chain.html |  |
| ☐ | calgary_aidt.html |  |
| ☐ | canada-ai-for-all-strategy-not-yet-law.html | Also: spacing fix before a comma, and its cross-link to another post made relative. |
| ☐ | ethics_of_romantic_ai.html |  |
| ☐ | intro-to-trustworthy-ai.html |  |
| ☐ | metacognition.html | Also: the only post missing og:url and all Twitter tags. Now matches the other fourteen. |
| ☐ | pentagon-vs-anthropic-2.html |  |
| ☐ | pentagon-vs-anthropic.html |  |
| ☐ | why-your-ai-strategy-is-failing.html |  |

## Phase 07 — Delete from the server (7 files)

Only after Phase 04 is uploaded. The replacement webdev.html is what stops referencing these. Delete them first and the live site links to files that are already gone.

### in /public_html/

| ☐ | lending_form_V2.html | ARTI 404 lending demo. Posted to a PythonAnywhere backend you are retiring, so it would break visibly once the account lapses. |
| --- | --- | --- |
| ☐ | results.html | Same demo chain. |
| ☐ | applications.html | Same demo chain. |
| ☐ | style_form.css | Styled only those three pages. |
| ☐ | script.js | Polled the backend for the "Waiting for server..." message. Nothing loads it now. |
| ☐ | coursework.html | Empty stub with no inbound links. The nav's Coursework control is a button, not a link to it. |
| ☐ | app.py IF PRESENT | Flask app that ran on PythonAnywhere, not here. Check whether a copy was ever uploaded; if so remove it, since a static host serves it as readable plain text. |

## Not for the server

| .gitignore | Repository housekeeping. Changed today, but has no meaning on a web host. |
| --- | --- |
| README.md | Dropped its Flask and style_form.css references, gained the fonts/ row. Repository documentation. |
| career_profile.json | Your v1.6 refresh. Nothing on the site reads it, so uploading is optional. Remember it goes back to the agentic project by hand. |
| Resume_Roy_Aggarwal_Fall_2026.docx | The Word source beside the PDF. No reason to publish it. |

## Once everything is up

- Purge the Cloudflare cache, then your local browser cache, then hard-refresh.

- Check the headings first. If they render in Georgia rather than Source Serif 4, the fonts/ folder did not upload or landed in the wrong place. That is the single most likely failure.

- Check the nav underline. A gold rule should sit under Career on the home page, Blog anywhere in the blog, and Coursework on a course page. If not, master_nav.js or style.css is still cached. Both changed, and testing one against the stale other is exactly what produced a false negative during the build.

- Open a coursework page. The "here" links should be blue with the period after them in body colour. If they are all body colour, the stylesheet did not land.

- Confirm the retired demo is gone by visiting /lending_form_V2.html. It should return 404.

Generated 2 September 2026 · ai-yyc-source-code @ 8c012b8 · 43 uploads, 7 deletions, 50 checkboxes